##### POWER

The Power requirement of the U.T. of Puducherry is being met by the allocation of Power made by the Government of India from various Central Generating Stations in Puducherry and Yanam region, by availing power from the Tamilnadu Electricity Board and Puducherry Power Corporation Limited in Karaikal region and from Kerala State Electricity Board in Mahe region.

There is no major power Generation in this Union Territory of Puducherry.  However the Puducherry Power Corporation has established a 32.5 MW combine Cycle Gas Power Plant at Karaikal and power thus generated is being utilized by Karaikal region only.  The Puducherry Power Corporation Limed has also proposed to expand the plant by 100 MW and is waiting for firm allocation of gas from the gas Authority of India Limited (GAIL) to proceed further with the expansion Programme.

In order to attain self sufficiency in meeting the requirement of power in the UT of Puducherry, it is proposed to establish a new gas Power Plant at Yanam region, with a capacity of 250 Megawatt through Puducherry Power Corporation Limited as abundant gas is available in the Godhavari basin.   After meeting the excess power requirement of the UT of Puducherry the balance power would be pumped to the Southern Gird.  Alternatively, it is also proposed to enter into an agreement with giant power plant Establishers such as NTPC, NLC etc. for equity participation in the establishment of new power projects.  The extent of equity to contribute to the Union Territory will be based on the fund allocation for this scheme under Eleventh Plan 2007-12.  Private Sector Participation in Power Generation will be encouraged.

In order to cater to the load requirement of the Puducherry Town areas and to maintain reliable and stable power supply, it has been proposed to provide improved power distribution network of high reliability with least Transmission and Distribution Losses in the existing Ring Main System by augmenting and using modern methods.  To stabilize the supply conditions, to met the growth of loads, to erect the EHT Sub-Stations at load centers, and to reduce the Transmission and Distribution Losses in Karaikal region, it has been proposed to establish a 230 KV Sub-station at Polagam, Karaikal with station capacity of 200 MVA.  To maintain high degree of Reliability of supply to the Karaikal region, it has been propose to establish a new   230 KV Sub-Station at Polagam, for which 230 KV lines are to be erected either from the Neyveli – Bahour 230 KV line or to be tapped from the NLC Thermal Station II.  To meet the huge growth in power sector, it has been contemplated to establish five new 110 KV Sub-Stations with the station capacity of 288 MVA.

OUTLAY AT A GLANCE

#### T lines and 185.106 Kms of e fkfnfnfhfbfb

| Sector : POWER | No. of Schemes : 25 |
| --- | --- |
| Department : ELECTRICITY |  |

(Rs. in lakh)

| Tenth Plan 2002-07 Approved Outlay | : | 16,500.00 |
| --- | --- | --- |
| Annual Plan 2002-05 Actual Expenditure | : | 8,447.99 |
| Annual Plan 2005-06 Actual Expenditure | : | 3,453.60 |
| Annual Plan 2006-07 Approved Outlay | : | 3,600.00 |
| Annual Plan 2006-07 Revised Outlay | : | 3600.00 |
| Eleventh Five Year Plan 2006-12 Proposed Outlay | : | 48769.00 |
| Annual Plan 2006-07 Proposed Outlay | : | 7800.00 |

(Rs. in lakh)

| Sl. No. | Name of the Scheme | Annual Plan 2005-06 | Annual Plan 2006-07 | Annual Plan 2007-08 |
| --- | --- | --- | --- | --- |
|  |  | Actual Expenditure | Approved Outlay | Revised Outlay | Proposed Outlay | Proposed Outlay |
| (1) | (2) | (3) | (4) | (5) | (6) | (7) |
| 1. | Erection of 230/110 KV Sub-station with 2x80 MVA auto transformer at Bahour | 35.54 | 51.00 | 52.00 | 265.00 | 48.00 |
| 2. | Providing additional primary main sub-station & EHT lines in the UT of Pondicherry. | 357.05 | 401.00 | 278.00 | 1,850.00 | 399.00 |
| 3. | Rationalisation and improvement of distribution in urban areas. | 170.02 | 146.00 | 167.00 | 1,450.00 | 256.00 |
| 4. | Conversion of HT overhead lines into UG cable system and formation of 11 KV RMS in Pondicherry. | 157.81 | 132.00 | 232.00 | 500.00 | 110.00 |
| 5. | System improvement for reduction of transmission and distribution losses | 404.97 | 160.00 | 214.00 | 1,750.00 | 404.00 |
| 6. | Extension and development of power supply to industries | 179.73 | 140.00 | 194.00 | 1,225.00 | 280.00 |

(Rs. in lakh)

| (1) | (2) | (3) | (4) | (5) | (6) | (7) |
| --- | --- | --- | --- | --- | --- | --- |
| 7. | Extension and development of power supply to Agricultural Domestic, Commercial and Services. | 172.67 | 185.00 | 180.00 | 875.00 | 243.00 |
| 8. | Extension and development of power supply to EWS and street lights. | 293.97 | 263.00 | 263.00 | 1,365.00 | 378.00 |
| 9. | Upgradation of existing primary Main SS and providing new primary main SS and EHT lines in the UT of Pondicherry | 1,036.36 | 770.00 | 550.00 | 11886.00 | 1,260.00 |
| 10. | Modernization of billing methods development | 41.97 | 20.00 | 20.00 | 471.00 | 85.00 |
| 11. | Providing communication network for the Electricity Department | 5.76 | 5.70 | 5.90 | 25.00 | 5.00 |
| 12. | Establishment of computer based system monitoring centre at Pondicherry. | 261.98 | 471.00 | 535.00 | 2,800.00 | 528.00 |
| 13. | Research and development - setting up of standard laboratory. | 54.78 | 80.00 | 82.00 | 325.00 | 89.00 |
| 14. | Formation of Electrical inspectorate and licensing board for Pondicherry. | 0.10 | 0.10 | 0.10 | 1.00 | 0.20 |
| 15. | Rural Electrification PMGY / BNP | 54.00 | 54.00 | 54.00 | 275.00 | 55.00 |
| 16. | Human Resources and Development | 4.91 | 6.00 | 4.00 | 30.00 | 3.80 |
| 17. | Providing meters for all consumers under 100% metering programme. | 21.99 | 15.00 | 15.00 | 894.00 | 76.00 |
| 18. | Establishment of third 230 KV Sub-station at Pondicherry. | -- | 500.00 | 500.00 | 3,102.00 | 1,371.00 |

(Rs. in lakh)

| (1) | (2) | (3) | (4) | (5) | (6) | (7) |
| --- | --- | --- | --- | --- | --- | --- |
| 19. | Erection of 230 KV lines from Villianur 230 KV sub-station to the Approved 230 KV sub-station / Establishment of Gas Insulated sub-station at Pondicherry. | -- | 0.20 | 54.00 | 1,688.00 | 1,688.00 |
| 20. | Reconstruction works in Tsunami affected areas | 199.99 | 200.00 | 200.00 | 300.00 | 150.00 |
| 21 | Establishment of Gas Insulated Sub-Station at Puducherry. | -- | 0.10 | -- | -- | -- |
| 22 | Modernization and augmentation of the existing Ring Main System in Urban areas of Puducherry | -- | -- | -- | 2,400.00 | 371.00 |
| 23 | Establishment of 230 KV S.S. at Karaikal | -- | -- | -- | 3,710.00 | -- |
| 24. | Erection 230 KV lines for the proposed 230 KV SS at Karaikal | -- | -- | -- | 4,000.00 | -- |
| 25. | Establishment of Gas Power Plant at Yanam | -- | -- | -- | 7582.00 | -- |
|  | Total | 3,453.60 | 3,600.00 | 3,600.00 | 48,769.00 | 7,800.00 |

|  | Scheme No. 1 |
| --- | --- |
| Sector : POWER | Implementing Department : ELECTRICITY |

1.	Name of the Scheme	:	Erection of 230/110 KV Sub-station with 2x80 MVA 
			Auto Transformer at Bahour

2.	Objective of the Scheme	:

To meet the growing Power demand of the Pondicherry region.

(Rs. in lakh)

3.	Tenth Plan 2002-07

(a)	2002-05 (Actual Expenditure) 	:	255.82

(b)  	2005-06 (Actual Expenditure)	:	35.54

(c)  	2006-07 (Approved Outlay)	:	51.00

(d)  	2006-07 (Revised Outlay)	:	52.00

(e)	Actual Physical Achievement (2002-05)	:

Maintenance of sub-station.

(f)	Actual Physical Achievement (2005-06)	:

Maintenance of sub-station.

(g)	Anticipated Physical Achievement (2006-07)	:

Maintenance of sub-station.

(Rs. in lakh)

4. 	Proposed Outlay for the Eleventh Plan (2007-12)	:	265.00

Proposed Outlay for the Annual Plan (2007-08)	:	48.00

5.	Programme envisaged for the Eleventh Plan (2007-12)	:

Maintenance of sub-station.

6.	Programme envisaged for the Annual Plan (2007-08)	:

Maintenance of sub-station.

7.	Remarks	:	Continuing Scheme

|  | Scheme No. 2 |
| --- | --- |
| Sector : POWER | Implementing Department : ELECTRICITY |

1.	Name of the Scheme	:	Providing additional primary main Sub-station and 
			EHT lines in the Union Territory of Pondicherry.

2.	Objective of the Scheme	:

To stabilise the supply condition, to meet the growth of load, to locate EHT sub-stations at load centres and to reduce transmission line losses.

(Rs. in lakh)

3.	Tenth Plan 2002-07

(a)	2002-05 (Actual Expenditure) 	:	789.55

(b)  	2005-06 (Actual Expenditure)	:	357.05

(c)  	2006-07 (Approved Outlay)	:	401.00

(d)  	2006-07 (Revised Outlay)	:	278.00

(e)	Actual Physical Achievement (2002-05)	:

Maintenance of sub-station and EHT lines.

(f)	Actual Physical Achievement (2005-06)	:

Maintenance of sub-station and EHT lines.

(g)	Anticipated Physical Achievement (2006-07)	:

Maintenance of sub-station and EHT lines.

(Rs. in lakh)

4. 	Proposed Outlay for the Eleventh Plan (2007-12)	:	1850.00

Proposed Outlay for the Annual Plan (2007-08)	:	367.00

5.	Programme envisaged for the Eleventh Plan (2007-12)	:

Maintenance of sub-station and EHT lines.

6.	Programme envisaged for the Annual Plan (2007-08)	:

Maintenance of sub-station and EHT lines.

7.	Remarks	:	Continuing Scheme

|  | Scheme No. 3 |
| --- | --- |
| Sector : POWER | Implementing Department : ELECTRICITY |

1.	Name of the Scheme	:	Rationalisation and Improvement of distribution in 
			Urban and rural areas.

2.	Objective of the Scheme	:

To meet the rapidly growing demand for Power in and around Pondicherry, Karaikal and Yanam with stabilized system parameter and reduced line losses by providing underground cable distribution system and convert existing overhead lines into under ground cable system in selected urban areas.

(Rs. in lakh)

3.	Tenth Plan 2002-07

(a)	2002-05 (Actual Expenditure) 	:	447.70

(b)  	2005-06 (Actual Expenditure)	:	170.02

(c)  	2006-07 (Approved Outlay)	:	146.00

(d)  	2006-07 (Revised Outlay)	:	167.00

(e)	Actual Physical Achievement (2002-05)	:

| Sl.No. | Item | Units | Achievement |
| --- | --- | --- | --- |
| 1. | HT UG Cable | Kms. | 0.400 |
| 2. | LT Cable laid | Kms. | 62.799 |
| 3. | Conversion of OH service into UG cable system | Nos. | 3481 |
| 4. | Conversion of OH Street lights into UG cable system | Nos. | 313 |

(f)	Actual Physical Achievement (2005-06)	:

| Sl.No. | Item | Units | Achievement |
| --- | --- | --- | --- |
| 1. | Laying of LT cables | Kms. | 35.904 |
| 2. | Conversion of OH service into UG cable system | Nos. | 993 |
| 3. | Conversion of OH Street lights into UG cable system | Nos. | 156 |
| 4. | Erection of Pillar Box | Nos. | 15 |

(g)	Anticipated Physical Achievement (2006-07)	:

| Sl.No. | Item | Units | Anticipated Achievement |
| --- | --- | --- | --- |
| 1. | Laying of LT cables | Kms | 27.000 |
| 2. | Conversion of OH service into UG cable system | Nos | 1233 |
| 3. | Conversion of OH Street lights into UG cable system | Nos | 200 |
| 4. | Erection of pillar box | Nos | 20 |

(Rs. in lakh)

4. 	Proposed Outlay for the Eleventh Plan (2007-12)	:	1450.00

Proposed Outlay for the Annual Plan (2007-08)	:	399.00

5.	Programme envisaged for the Eleventh Plan (2007-12)	:

| Sl.No. | Item | Units | Proposed Target |
| --- | --- | --- | --- |
| 1. | Laying of LT Cables | Kms | 200.00 |
| 2. | Conversion of OH service into UG cable system | Nos | 7800 |
| 3. | Conversion of OH Street lights into UG cable system | Nos | 750 |
| 4. | Erection of pillar box | Nos | 112 |
| 5. | Procurement of Tools & Plants Items |  |  |
| 6. | Procurement of Vehicles |  |  |
| 7. | Creation of Posts |  |  |

6.	Programme envisaged for the Annual Plan (2007-08)	:

| Sl.No. | Item | Units | Proposed Target |
| --- | --- | --- | --- |
| 1. | Laying of LT cables | Kms | 40.000 |
| 2. | Conversion of OH service into UG cable system | Nos | 1800 |
| 3. | Conversion of OH Street lights into UG cable system | Nos | 150 |
| 4. | Erection of pillar box | Nos | 20 |
| 5. | Procurement of Tools & Plants Items |  |  |
| 6. | Procurement of Vehicles |  |  |
| 7. | Creation of Posts |  |  |

7.	Remarks	:	Continuing Scheme

|  | Scheme No. 4 |
| --- | --- |
| Sector : POWER | Implementing Department : ELECTRICITY |

1.	Name of the Scheme	:	Conversion of HT overhead lines into Underground

cable system

2.	Objective of the Scheme	:

To provide additional Power supply through 11 KV feeders to the existing Ring Main system and strengthening the same to meet the load growth in urban areas.

(Rs. in lakh)

3.	Tenth Plan 2002-07

(a)	2002-05 (Actual Expenditure) 	:	453.44

(b)  	2005-06 (Actual Expenditure)	:	157.81

(c)  	2006-07 (Approved Outlay)	:	132.00

(d)  	2006-07 (Revised Outlay)	:	232.00

(e)	Actual Physical Achievement (2002-05)	:

| Sl.No | Item | Units | Achievement |
| --- | --- | --- | --- |
| 1. | Erection of new transformer | Nos. | 11 |
| 2. | Enhancement of Transformer | Nos. | 13 |
| 3. | HT cable laid | Kms. | 7.046 |
| 4. | Erection of switch Gear | Nos. | 16 |
| 5. | Erection of Pillar Box | Nos. | 17 |

(f)	Actual Physical Achievement (2005-06)	:

| Sl.No | Item | Units | Achievement |
| --- | --- | --- | --- |
| 1. | Erection of additional transformers | Nos. | - |
| 2. | Enhancement of transformer | Nos. | 4 |
| 3. | Laying of HT cables | Kms. | 4.224 |
| 4. | Erection of switch gear | Nos. | 11 |
| 5. | Procurement of a Mini Lorry and a Bolero vehicles |  | 24 |

(g)	Anticipated Physical Achievement (2006-07)	:

| Sl.No | Item | Units | Anticipated Achievement |
| --- | --- | --- | --- |
| 1. | Erection of additional transformers | Nos. | 5 |
| 2. | Enhancement of transformers | Nos. | 5 |
| 3. | Laying of HT cables | Kms. | 4.000 |
| 4. | Laying of LT cables | Kms. | 5.000 |
| 5. | Erection of Pillar Box | Nos. | 10 |
| 6. | Erection of switch gear | Nos. | 10 |

(Rs. in lakh)

4. 	Proposed Outlay for the Eleventh Plan (2007-12)	:	500.00

Proposed Outlay for the Annual Plan (2007-08)	:	110.00

5.	Programme envisaged for the Eleventh Plan (2007-12)	:

| Sl.No | Item | Units | Proposed Target |
| --- | --- | --- | --- |
| 1. | Erection of additional transformers | Nos. | 50 |
| 2. | Enhancement of transformers | Nos. | 50 |
| 3. | Laying of HT cables | Kms. | 15.000 |
| 4. | Erection of switch gear | Nos. | 31 |
| 5. | Erection of Pillar box | Nos. | 10 |
| 6. | Procurement of Tools & Plants Items |  |  |
| 7. | Procurement of Cable Fault Locators, vehicles |  |  |
| 8. | Creation of Posts |  |  |

6.	Programme envisaged for the Annual Plan (2007-08)	:

| Sl.No | Item | Units | Proposed Target |
| --- | --- | --- | --- |
| 1. | Erection of additional transformers | Nos. | 10 |
| 2. | Enhancement of transformers | Nos. | 5 |
| 3. | Laying of HT cables | Kms. | 3.000 |
| 4. | Erection of switch gear | Nos. | 10 |
| 5. | Erection of Pillar box | Nos. | 20 |
| 6. | Procurement of Tools & Plants Items, cable fault locator |
| 7. | Procurement of Vehicles |  |  |

7.	Remarks	:	Continuing Scheme

|  | Scheme No. 5 |
| --- | --- |
| Sector : POWER | Implementing Department : ELECTRICITY |

1.	Name of the Scheme	:	System improvement for reduction of transmission

and distribution losses

2.	Objective of the Scheme	:

- To provide link line with the existing HT feeders and connect up with the existing and new EHV sub-stations to feed additional loads and to reduce the route length of the existing feeders in order to bring down the line losses.

- To provide additional HT feeders and strengthening the existing HT feeders to feed the additional loads to bring down the voltage regulation within statutory limit and to reduce line losses in the system.

(Rs. in lakh)

3.	Tenth Plan 2002-07

(a)	2002-05 (Actual Expenditure) 	:	811.54

(b)  	2005-06 (Actual Expenditure)	:	404.97

(c)  	2006-07 (Approved Outlay)	:	160.00

(d)  	2006-07 (Revised Outlay)	:	214.00

(e)	Actual Physical Achievement (2002-05)	:

| Sl.No | Item | Units | Achievement |
| --- | --- | --- | --- |
| 1. | Transformers energized | Nos. | 106 |
| 2. | Transformers enhanced | Nos. | 83 |
| 3. | HT Line laid | Kms. | 28.129 |
| 4. | LT Line laid | Kms. | 22.189 |
| 5. | HT Line Strengthened | Kms. | 10.411 |
| 6. | LT Line Strengthened | Kms. | 70.746 |
| 7. | LT Capacitors (10/20 KVAR) | Nos. | 16/26 |
| 8. | LT U.G Cable laid | Kms. | 7.008 |

(f)	Actual Physical Achievement (2005-06)	:

| Sl.No. | Item | Units | Achievement |
| --- | --- | --- | --- |
| 1. | Transformers erected | Nos | 34 |
| 2. | Transformers enhanced | Nos | 26 |
| 3. | HT Lines energized | Kms | 5.102 |
| 4. | LT Lines energized | Kms | 5.467 |
| 5. | HT Lines strengthened | Kms | 1.250 |
| 6. | LT Lines strengthened | Kms | 20.604 |
| 7. | LT Capacitors erected (10/20 KVAR) | Nos | 2/- |
| 8. | LT UG Cables laid | Kms | 1.003 |

(g)	Anticipated Physical Achievement (2006-07)	:

| Sl.No. | Item | Units | Anticipated Achievement |
| --- | --- | --- | --- |
| 1. | Transformers to be energized | Nos | 27 |
| 2. | Transformers to be enhanced | Nos | 19 |
| 3. | HT Lines to be erected | Kms | 10.750 |
| 4. | LT Lines to be erected | Kms | 10.000 |
| 5. | HT Lines to be strengthened | Kms | 4.000 |
| 6. | LT Lines to be strengthened | Kms | 10.450 |
| 7. | HT UG Cables Laid | Kms | 0.850 |
| 8. | Procurement of Vehicles |  |  |
| 9. | Procurement of T&P items |  |  |
| 10. | Providing telephone facilities. |  |  |
| 11. | Creation of posts. |  |  |

(Rs. in lakh)

4. 	Proposed Outlay for the Eleventh Plan (2007-12)	:	1750.00

Proposed Outlay for the Annual Plan (2007-08)	:	404.00

5.	Programme envisaged for the Eleventh Plan (2007-12)	:

| Sl.No. | Item | Units | Proposed Target |
| --- | --- | --- | --- |
| 1. | Transformers to be energized | Nos | 175 |
| 2. | Transformers to be enhanced | Nos | 150 |
| 3. | HT Lines to be erected | Kms | 50.000 |
| 4. | LT Lines to be erected | Kms | 50.000 |
| 5. | HT Lines to be strengthened | Kms | 20.000 |
| 6. | LT Lines to be strengthened | Kms | 120.000 |
| 7. | LT UG Cables to be laid | Kms | 10.000 |
| 8. | Procurement of Vehicles |  |  |
| 9. | Procurement of T&P items |  |  |
| 10. | Providing telephone facilities. |  |  |
| 11. | Creation of posts. |  |  |

6.	Programme envisaged for the Annual Plan (2007-08)	:

| Sl.No. | Item | Units | Proposed Target |
| --- | --- | --- | --- |
| 1. | Transformers to be energized | Nos | 35 |
| 2. | Transformers to be enhanced | Nos | 30 |
| 3. | HT Lines to be erected | Kms | 10.000 |
| 4. | LT Lines to be erected | Kms | 10.000 |
| 5. | HT Lines to be strengthened | Kms | 4.000 |
| 6. | LT Lines to be strengthened | Kms | 24.000 |
| 7. | LT UG Cables to be laid | Kms | 2.000 |
| 8. | Procurement of Vehicles |  |  |
| 9. | Procurement of T&P items |  |  |
| 10. | Providing telephone facilities. |  |  |
| 11. | Creation of posts. |  |  |

7.	Remarks	:	Continuing Scheme

|  | Scheme No. 6 |
| --- | --- |
| Sector : POWER | Implementing Department : ELECTRICITY |

1.	Name of the Scheme	:	Extension and development of power supply to

Industries

2.	Objective of the Scheme	:

- To provide adequate and comprehensive infra structure facilities for the Industries development.

- To improve the distribution system so as to ensure reliable power supply.

(Rs. in lakh)

3.	Tenth Plan 2002-07

(a)	2002-05 (Actual Expenditure) 	:	603.75

(b)  	2005-06 (Actual Expenditure)	:	179.73

(c)  	2006-07 (Approved Outlay)	:	140.00

(d)  	2006-07 (Revised Outlay)	:	194.00

(e)	Actual Physical Achievement (2002-05)	:

| Sl.No | Item | Units | Achievement |
| --- | --- | --- | --- |
| 1. | Transformer energized | Nos | 94 |
| 2. | Transformer enhanced | Nos | 46 |
| 3. | HT Line laid | Kms | 20.324 |
| 4. | LT Line laid | Kms | 19.207 |
| 5. | HT Line Strengthened | Kms | 5.390 |
| 6. | LT Line Strengthened | Kms | 11.460 |
| 7. | HT Industries energized | Nos | 71 |
| 8. | LT Industries energized | Nos | 515 |

(f)	Actual Physical Achievement (2005-06)	:

| Sl.No | Item | Units | Achievement |
| --- | --- | --- | --- |
| 1. | Transformers energized | Nos | 20 |
| 2. | Transformers enhanced | Nos | 11 |
| 3. | HT Lines laid | Kms | 5.412 |
| 4. | LT Lines laid | Kms | 9.951 |
| 5. | LT Lines strengthened | Kms | 6.902 |
| 6. | HT Industries energized | Nos | 13 |
| 7. | LT Industries energized | Nos | 156 |
| 8. | LT UG Cables | Kms | 0.205 |

(g)	Anticipated Physical Achievement (2006-07)	:

| Sl.No. | Item | Units | Anticipated Achievement |
| --- | --- | --- | --- |
| 1. | Transformers to be energized | Nos | 16 |
| 2. | Transformers to be enhanced | Nos | 13 |
| 3. | HT Lines to be erected | Kms | 2.250 |
| 4. | LT Lines to be erected | Kms | 5.000 |
| 5. | HT Lines to be strengthened | Kms | 0.350 |
| 6. | LT Lines to be strengthened | Kms | 2.250 |
| 7. | HT Industries | Nos | 10 |
| 8. | LT Industries | Nos | 110 |

4. 	Proposed Outlay for the Eleventh Plan (2007-12)	:	1225.00

Proposed Outlay for the Annual Plan (2007-08)	:	280.00

5.	Programme envisaged for the Eleventh Plan (2007-12)	:

| Sl.No. | Item | Units | Proposed Target |
| --- | --- | --- | --- |
| 1. | Transformers to be energized | Nos | 150 |
| 2. | Transformers to be enhanced | Nos | 100 |
| 3. | HT Lines to be erected | Kms | 35.000 |
| 4. | LT Lines to be erected | Kms | 40.000 |
| 5. | HT Lines to be strengthened | Kms | 8.000 |
| 6. | LT Lines to be strengthened | Kms | 25.000 |
| 7. | HT Industries | Nos | 125 |
| 8. | LT Industries | Nos | 750 |
| 9. | Procurement of vehicles |  |  |
| 10. | Procurement of T&P Items |  |  |
| 11. | Construction of office buildings for O & M Sections and additional Staff quarters. |  |  |
| 12. | Providing telephone facilities |  |  |
| 13. | Creation of posts |  |  |

6.	Programme envisaged for the Annual Plan (2007-08)	:

| Sl.No. | Item | Units | Proposed Target |
| --- | --- | --- | --- |
| 1. | Transformers to be energized | Nos | 30 |
| 2. | Transformers to be enhanced | Nos | 20 |
| 3. | HT Lines to be erected | Kms | 7.000 |
| 4. | LT Lines to be erected | Kms | 8.000 |
| 5. | HT Lines to be strengthened | Kms | 1.600 |
| 6. | LT Lines to be strengthened | Kms | 5.000 |
| 7. | HT Industries | Nos | 25 |
| 8. | LT Industries | Nos | 150 |
| 9. | Procurement of vehicles |  |  |
| 10. | Procurement of T&P Items |  |  |
| 11. | Construction of office buildings for O & M Sections and additional Staff quarters. |  |  |
| 12. | Providing telephone facilities |  |  |
| 13. | Creation of posts |  |  |

7.	Remarks	:	Continuing Scheme

|  | Scheme No. 7 |
| --- | --- |
| Sector : POWER | Implementing Department : ELECTRICITY |

1.	Name of the Scheme	:	Extension and Development of Power supply to

Domestic, Commercial and Agricultural services.

2.	Objective of the Scheme	:

- To make use of ground water potential for agricultural purposes.

- To provide better living conditions to the house/colonies and strengthen the existing distribution system for more stable conditions.

(Rs. in lakh)

3.	Tenth Plan 2002-07

(a)	2002-05 (Actual Expenditure) 	:	507.18

(b)  	2005-06 (Actual Expenditure)	:	172.67

(c)  	2006-07 (Approved Outlay)	:	185.00

(d)  	2006-07 (Revised Outlay)	:	180.00

(e)	Actual Physical Achievement (2002-05)	:

| Sl.No | Item | Units | Achievement |
| --- | --- | --- | --- |
| 1. | Transformers energized | Nos | 21 |
| 2. | Transformers enhanced | Nos | 15 |
| 3. | HT Line laid | Kms | 4.807 |
| 4. | LT Line laid | Kms | 124.918 |
| 5. | LT Line Strengthened | Kms | 15.105 |
| 6. | Domestic Services effected | Nos | 26664 |
| 7. | Commercial Services effected | Nos | 4117 |
| 8. | Agriculture Services effected | Nos | 176 |
| 9. | HT UG Cable laid | Kms | 0.110 |
| 10. | LT UG Cable laid | Kms | 1.514 |

(f)	Actual Physical Achievement (2005-06)	:

| Sl.No. | Item | Units | Achievement |
| --- | --- | --- | --- |
| 1. | Transformer energized | Nos | 11 |
| 2. | HT Lines laid | Kms | 2.010 |
| 3. | LT Lines laid | Kms | 37.852 |
| 4. | LT Lines strengthened | Kms | 5.955 |
| 5. | Domestic Services effected | Nos | 8664 |
| 6. | Commercial Services effected | Nos | 1396 |
| 7. | Agricultural Services effected | Nos | 57 |
| 8. | LT UG Cable laid | Kms | 0.081 |

(g)	Anticipated Physical Achievement (2006-07)	:

| Sl.No | Item | Units | Anticipated Achievement |
| --- | --- | --- | --- |
| 1. | Transformer to be energized | Nos | 7 |
| 2. | Transformer to be enhanced | Nos | 4 |
| 3. | HT Lines to be laid | Kms | 1.500 |
| 4. | LT Lines to be laid | Kms | 21.000 |
| 5. | LT Lines to be strengthened | Kms | 4.000 |
| 6. | Domestic services to be effected | Nos | 8000 |
| 7. | Commercial services to be effected | Nos | 1200 |
| 8. | Agricultural services to be effected | Nos | 35 |
| 9. | Procurement of T&P items |  |  |
| 10. | Procurement of vehicles |  |  |
| 11. | Provision of telephone facilities |  |  |
| 12. | 7 Nos. of Telephone Operator posts will be created |  |  |

(Rs. in lakh)

4. 	Proposed Outlay for the Eleventh Plan (2007-12)	:	875.00

Proposed Outlay for the Annual Plan (2007-08)	:	243.00

5.	Programme envisaged for the Eleventh Plan (2007-12)	:

| Sl.No | Item | Units | Proposed Target |
| --- | --- | --- | --- |
| 1. | Transformer to be energized | Nos | 50 |
| 2. | Transformer to be enhanced | Nos | 25 |
| 3. | HT Lines to be laid | Kms | 10.000 |
| 4. | LT Lines to be laid | Kms | 200.000 |
| 5. | LT Lines to be strengthened | Kms | 30.000 |
| 6. | Domestic services to be effected | Nos | 45000 |
| 7. | Commercial services to be effected | Nos | 7500 |
| 8. | Agricultural services to be effected | Nos | 275 |
| 9. | Procurement of T&P items, vehicles |  |  |
| 10. | Provision of telephone facilities |  |  |
| 11. | Creation of posts |  |  |

6.	Programme envisaged for the Annual Plan (2007-08)	:

| Sl.No | Item | Units | Proposed Target |
| --- | --- | --- | --- |
| 1. | Transformer to be energized | Nos | 10 |
| 2. | Transformer to be enhanced | Nos | 5 |
| 3. | HT Lines to be laid | Kms | 2.000 |
| 4. | LT Lines to be laid | Kms | 40.000 |
| 5. | LT Lines to be strengthened | Kms | 6.000 |
| 6. | Domestic services to be effected | Nos | 9000 |
| 7. | Commercial services to be effected | Nos | 1500 |
| 8. | Agricultural services to be effected | Nos | 55 |
| 9. | Procurement of T&P items |  |  |
| 10. | Procurement of vehicles |  |  |
| 11. | Provision of telephone facilities |  |  |
| 12. | Creation of posts |  |  |

7.	Remarks	:	Continuing Scheme

|  | Scheme No. 8 |
| --- | --- |
| Sector : POWER | Implementing Department : ELECTRICITY |

1.	Name of the Scheme	:	Extension and development of Power supply for

economically weaker section and street lights.

2.	Objective of the Scheme	:

To provide additional street lights to ensure better living conditions of the public. To compare the living conditions of hut dwellers both in urban and rural areas by extending Electricity facility at free of cost. To extend Electricity at free of cost to the houses constructed under Chief Minister’s 5000 houses Programme and by the Directorate of Welfare of Adi-dravidar castes.

(Rs. in lakh)

3.	Tenth Plan 2002-07

(a)	2002-05 (Actual Expenditure) 	:	526.69

(b)  	2005-06 (Actual Expenditure)	:	293.97

(c)  	2006-07 (Approved Outlay)	:	263.00

(d)  	2006-07 (Revised Outlay)	:	263.00

(e)	Actual Physical Achievement (2002-05)	:

| Sl.No. | Item |  | Units | Achievement |
| --- | --- | --- | --- | --- |
| 1. | Transformers energized |  | Nos | 2 |
| 2. | Transformers enhanced |  | Nos. | 1 |
| 3. | HT Line laid |  | Kms | 0.400 |
| 4. | LT Line laid |  | Kms | 114.231 |
| 5. | LT Line strengthened |  | Kms | 11.515 |
| 6. | One Hut One Bulb | OC | Nos | 1654 |
|  |  | SC | Nos | 1083 |
|  |  | Total | Nos | 2737 |
| 7. | Street lights | OC | Nos | 4066 |
|  |  | SC | Nos | 760 |
|  |  | Total | Nos | 4826 |
| 8. | Conversion of Street lights |  |  | 1047 |

(f)	Actual Physical Achievement (2005-06)	:

Sl.No. Item Units Achievement 1. Energisation of Transformers Nos. 2 2. Enhancement of Transformer No 2 3. LT Lines Kms. 39.852 4. Strengthening of LT lines Kms. 4.765 5. One Hut One Bulb Services OC Nos. 580 SC Nos. 247 Total Nos. 827

6. Street lights energized OC Nos. 1604 SC Nos. 243 Total Nos. 1847 7. Conversion of Street Lights Nos. 420 8. LT UG Cables laid Kms 4.720

(g)	Anticipated Physical Achievement (2006-07)	:

| Sl.No. | Item |  | Units | Anticipated Achievement |
| --- | --- | --- | --- | --- |
| 1. | Energisation of Transformers |  | Nos. | 2 |
| 2. | LT Lines |  | Kms. | 15.500 |
| 3. | Strengthening of LT lines |  | Kms. | 4.000 |
| 4. | One Hut One Bulb Services | OC | Nos. | 470 |
|  |  | SC | Nos. | 255 |
|  |  | Total | Nos. | 725 |
| 5. | Street lights energized | OC | Nos. | 900 |
|  |  | SC | Nos. | 240 |
|  |  | Total | Nos. | 1140 |
| 6. | Conversion of Street Lights |  | Nos. | 180 |
| 7. | Procurement of three nos. of Hydraulic Access Plat form vehicles |  |  |  |
| 8. | Procurement of T&P items |  |  |  |
| 9. | Providing telephone facilities |  |  |  |
| 10. | Construction of buildings |  |  |  |
| 11. | Creation of posts |  |  |  |

(Rs. in lakh)

4. 	Proposed Outlay for the Eleventh Plan (2007-12)	:	1365.00

Proposed Outlay for the Annual Plan (2007-08)	:	378.00

5.	Programme envisaged for the Eleventh Plan (2007-12)	:

| Sl.No. | Item |  | Units | Proposed Target |
| --- | --- | --- | --- | --- |
| 1. | Energisation of Transformers |  | Nos. | 10 |
| 2. | Enhancement of Transformers |  | No | 5 |
| 3. | LT Lines |  | Kms. | 200.000 |
| 4. | Strengthening of LT lines |  | Kms. | 25.000 |
| 5. | One Hut One Bulb Services | OC | Nos. | 3000 |
|  |  | SC | Nos. | 2000 |
|  |  | Total | Nos. | 5000 |
| 6. | Street lights energized | OC | Nos. | 7500 |
|  |  | SC | Nos. | 1500 |
|  |  | Total | Nos. | 9000 |
| 7. | Conversion of Street Lights |  | Nos. | 2500 |
| 8. | Procurement of vehicles |  |  |  |
| 9. | Procurement of T&P items |  |  |  |
| 10. | Providing telephone facilities |  |  |  |
| 11. | Construction of Office buildings |  |  |  |
| 12. | Creation of posts |  |  |  |
| 13. | Acquisition of lands for the construction of Office buildings and renovation of the existing O&M buildings. |  |  |  |

6.	Programme envisaged for the Annual Plan (2007-08)	:

| Sl.No. | Item |  | Units | Proposed Target |
| --- | --- | --- | --- | --- |
| 1. | Energisation of Transformers |  | Nos. | 2 |
| 2. | Enhancement of Transformers |  | No | 1 |
| 3. | LT Lines |  | Kms. | 40.000 |
| 4. | Strengthening of LT lines |  | Kms. | 5.000 |
| 5. | One Hut One Bulb Services | OC | Nos. | 600 |
|  |  | SC | Nos. | 400 |
|  |  | Total | Nos. | 1000 |
| 6. | Street lights energized | OC | Nos. | 1500 |
|  |  | SC | Nos. | 300 |
|  |  | Total | Nos. | 2000 |
| 7. | Conversion of Street Lights |  | Nos. | 500 |
| 8. | Procurement of vehicles |  |  |  |
| 9. | Procurement of T&P items |  |  |  |
| 10. | Providing telephone facilities |  |  |  |
| 11. | Construction of Office buildings |  |  |  |
| 12. | Creation of posts |  |  |  |
| 13. | Acquisition of lands for the construction of Office buildings and renovation of the existing O&M buildings. |  |  |  |

7.	Remarks	:	Continuing Scheme

|  | Scheme No. 9 |
| --- | --- |
| Sector : POWER | Implementing Department : ELECTRICITY |

1.	Name of the Scheme	:	Up-gradation of the existing primary main Sub-

station and providing new primary main Sub-station and EHT lines in the Union Territory of Pondicherry.

2.	Objective of the Scheme	:

To meet the additional Power demand to locate the EHV Sub-station at load centres and to reduce transmission losses

(Rs. in lakh)

3.	Tenth Plan 2002-07

(a)	2002-05 (Actual Expenditure) 	:	2528.06

(b)  	2005-06 (Actual Expenditure)	:	1036.36

(c)  	2006-07 (Approved Outlay)	:	770.00

(d)  	2006-07 (Revised Outlay)	:	550.00

(e)	Actual Physical Achievement (2002-05)	:

- Erection one no of 22 KV feeder breaker at 110/22 KV Villianur Sub-Station.

- Commissioning of one no. of new 16 MVA, 110/22 KV Power Transformer (III unit) at Bahour 110/22 KV SS.

- Commissioning of 3 nos. of 110 KV CVTs at Thirubuvanai 110/22 KV Sub-Station.

- Commissioning of 1 no. of 16 MVA, 110/11 KV Power Transformer along with associated equipments and 110 KV line at Pillaitheruvasal Sub-station in Karaikal.

- Commissioning of 3 nos. of newly erected Vacuum Circuit Breakers for the existing 22 KV Capacitor Banks at Marapalam 110/22 KV Sub-station.

- Commissioning of additional 1X16 MVA 110/11 KV Power Transformer at Sorakudy Sub-station in Karaikal.

- The 22/11 KV Capacitor banks have been erected and commissioned at Marapalam, Villianur, Thirubuvanai, Thethambakkam, Eripakkam, Sorakudi and Mahe EHV Sub-Stations.

- The second 16 MVA Power Transformer erected at 110/11 KV Pillaitheruvasal SS at Karaikal commissioned.

- The 10 MVA Power Transformer shifted from Marapalam Sub-Station and erected at Villianur Sub-Station and technically commissioned.

(f)	Actual Physical Achievement (2005-06)	:

- The 10MVA Power transformer shifted from Marapalam 110 KV Sub-Station was erected at Villianur 110 KV Sub-Station and technically commissioned on 25.7.05.

- The 110 KV LILO line to Korkadu SS energised on 02-08-2005 and the 110/22 KV Korkadu sub-station with 2X16 MVA Power Transformers technically commissioned on 03-08-2005.

- The 110 KV bays erected at Thethampakkam and Thirubuvanai 110/22 KV Sub-stations technically commissioned on 31-08-2005.

(g)	Anticipated Physical Achievement (2006-07)	:

- Energisation of 110/22 KV 25 MVA Power Transformer with associated 2 Nos. of 110 KV line breakers & one No. of 22 KV feeder breakers at 110/22-11 KV Marapalam Sub-station.

- Energisation of 12.116 Kms. of SC lines on DC towers from Thirubuvanai to Thethampakkam 110 KV Sub-stations.

- Energisation of 110 KV Bays at Sedarapet, Kurumbapet and Kalapet 110 KV Sub-Stations.

- Energisation of 12.116 Kms. of SC lines on DC towers from Sedarapet to Kurumbapet 110 KV Sub-Stations.

- Erection and commissioning of Fire Hydrant system at Marapalam, Korkadu, Sorakudi and Pillaitheruvasal 110 KV Sub-Stations.

- Erection of additional HT lines and Strengthening of HT lines.

- Procurement of Tools and Plants items.

(Rs. in lakh)

4. 	Proposed Outlay for the Eleventh Plan (2007-12)	:	11886.00

Proposed Outlay for the Annual Plan (2007-08)	:	1260.00

5.	Programme envisaged for the Eleventh Plan (2007-12)	:

- Establishment of 110/22-11 KV SS at Vengattanagar with 2X25 MVA Power Transformers and associated 110 KV UG cables and 110 KV bay at Marapalam Sub-station.

- Establishment of four Nos. of 110/22 KV EHV Sub-Stations at Thirubuanaipalayam, Lawspet, Thavalakuppam and at Karasur.

- Erection of 110KV Bay at Marapalam EHV Sub-Station and to lay 110 KV UG Cable to Port Department.

- Laying of 110 KV UG Cables between the existing Marapalam EHV Sub-Station and Kurumbapet EHV Sub-Station and to the Proposed EHV Sub-Stations at Vengattanagar and Lawspet.

- Augmentation of the existing Villianur 230/110 KV Sub-Station.

- Providing of 2 bays at Eripakkam and Bahour by interlinking both the bays through existing towers.

- Erection of 110 KV line from Villianur to Marapalam with panther conductor (Strengthening work).

- Providing of 1X5 MVA 33/11 KV additional Power Transformer at Adavipolam.

- Augmentation of Kurumbapet with Additional 1X25 MVA Power Transformer.

- Strengthening of 110 KV line from Villianur to Marapalam and Bahour EHV Sub-Stations.

- Establishment of 22/11 KV Sub-Station at Anandha Yard.

- Erection of additional HT lines and Strengthening of HT lines.

- Procurement of Vehicles.

- Providing of Telephone facilities.

- Procurement of Tools and Plants items.

- Creation of posts.

6.	Programme envisaged for the Annual Plan (2007-08)	:

- Establishment of 110/22-11 KV SS at Vengattanagar with 2X25 MVA Power Transformers and associated UG cables.

- Augmentation of Kurumbapet with Additional 1X25 MVA Power Transformer and to renovate 110 and 22 KV Structures by lattice structures in Kurumbapet Sub-Station.

- Erection of 110 KV lines from the 230 KV Sub-Station at Thondamanatham to the proposed four Nos. of 110/22 KV Sub-Stations in Puducherry.

- Augmentation of 132/11 KV Sub-Station at Yanam and erection of 33/11 KV Sub-Station at Adavipolam.

- Strengthening of 110 KV line fro Bahour to Villianur EHV SS.

- Procurement of Vehicles.

- Providing of Telephone facilities.

- Procurement of Tools and Plants items.

- Creation of posts.

7.	Remarks	:	Continuing Scheme

|  | Scheme No. 10 |
| --- | --- |
| Sector : POWER | Implementing Department : ELECTRICITY |

1.	Name of the Scheme	:	Modernization of billing methods and developments

and E-Governance initiatives

2.	Objective of the Scheme	:

To modernize issue of bills for current consumption charges, payments and other commercial and technical activities by introducing computers.

(Rs. in lakh)

3.	Tenth Plan 2002-07

(a)	2002-05 (Actual Expenditure) 	:	125.11

(b)  	2005-06 (Actual Expenditure)	:	41.97

(c)  	2006-07 (Approved Outlay)	:	20.00

(d)  	2006-07 (Revised Outlay)	:	20.00

(e)	Actual Physical Achievement (2002-05)	:

- Upgrading of existing Network and Computer systems.

- Procurement of additional computer systems like diskless workstations, personal computers with floppy drive, Printers and Uninterrupted Power supply units.

- Procurement of data processing forms and consumables.

- Introduction of Spot billing system in Lawspet, Gorimedu & Boomianpet O&M.

- Finalization of Annual maintenance contract for computer systems and UPS units.

- Procurement of Furniture, Fixtures, Machinery & Equipments and other Tools and Plants items.

- Computerisation of Sub-Urban Collection centres at Mettupalayam, Lawspet, Gorimedu and Boomianpet.

(f)	Actual Physical Achievement (2005-06)	:

- Upgrading of existing Ethernet Network into a structured cable network.

- Procurement of additional Personal computers with floppy drive, Printers.

- Upgradation of the old uninterrupted power supply units.

- Procurement of Data processing forms and consumables.

- Introduction of Spot billing system in Boomianpet, Villianur, Part of Lawspet, Part of Gorimedu, Sedarapet, T.A Koil.

- Computerization of sub-urban collection centers.

- Finalization of Annual maintenance contract for computer systems, peripherals & UPS units.

- Provision of communication facilities for Inter-Connection of regions and offices through computers.

- Provision of 19 Nos of new PSTN lines for intra departmental communication.

- Provision of Electrical control boxes for switching power sources for the UPS units and the Departmental power for the Bill collection centres and the Sub-divisional offices located outside the main campus of the department.

(g)	Anticipated Physical Achievement (2006-07)	:

- Upgrading of existing Ethernet Network into a structured cable network.

- Procurement of additional Personal computers with floppy drive, Printers.

- Upgradation of the old uninterrupted power supply units.

- Procurement of Data processing forms and consumables.

- Introduction of Spot billing system in Boomianpet, Villianur, Part of Lawspet, Part of Gorimedu, Sedarapet, T.A Koil.

- Computerization of sub-urban collection centers.

- Finalization of Annual maintenance contract for computer systems, peripherals & UPS units.

- Provision of communication facilities for Inter-Connection of regions and offices through computers.

- Provision of 19 Nos of new PSTN lines for intra departmental communication.

- Provision of Electrical control boxes for switching power sources for the UPS units and the Departmental power for the Bill collection centres and the Sub-divisional offices located outside the main campus of the department.

(Rs. in lakh)

4. 	Proposed Outlay for the Eleventh Plan (2007-12)	:	471.00

Proposed Outlay for the Annual Plan (2007-08)	:	85.00

5.	Programme envisaged for the Eleventh Plan (2007-12)	:

- Upgrading of existing Network and Computer systems.

- Procurement of additional computer systems like diskless workstations, personal computers with floppy drive, Printers and Uninterrupted Power supply units.

- Procurement of application software packages.

- Procurement of Virus protection firewall and related software.

- Procurement of furniture, fixtures, machinery and equipment and other tools and plants.

- Procurement of data processing forms and consumables.

- Introduction of E-Governance initiatives as per Government of India guidelines.

- Payment of Consultancy charges for carrying out various reforms process as per Electricity Act 2003.

- Development of Internet web pages for the Department.

- Development of Intra Departmental Intranet pages within the Department.

- Upgradation of the existing EPABX system and provision of Mobile communication with facility for all Technical officers within Puducherry and the outlying regions.

- Setting up of integrated voice recording system with computer and Telephone facilities.

- Establishment of Call Centre for attending Fuse off call complaints round the clock.

- Introduction of Net based bill collection through the Internet for the citizen friendly “At home” mode of payment of Current consumption bills.

- Setting up of common bill collection centre for the revenue collection of all areas within Puducherry region.

- Provision of ISDN & Leased Line connection Data transfer facility for interconnection of Sub- divisional offices of Division I, IV & IX with main computer centre.

- Setting up of Wireless backbone communication network in the Electricity Department for communication among all the Offices in Puducherry and the outlying regions.

- Introduction of Spot billing system in the areas of Puducherry Region.

- Computerization of sub-urban collection canters.

- Finalization of Annual maintenance contract for computer systems and UPS units.

- Imparting training on “Office Automation” to the Officers and staff of this Department.

- Procurement of tubular batteries for UPS units.

- Procurement of Vehicles.

- Creation of New posts.

6.	Programme envisaged for the Annual Plan (2007-08)	:

- Upgrading of existing Network and Computer systems.

- Procurement of additional computer systems like diskless workstations, personal computers with floppy drive, Printers and Uninterrupted Power supply units.

- Procurement of system software packages.

- Procurement of furniture, fixtures, machinery and equipment and other tools and plants.

- Procurement of data processing forms and consumables.

- Introduction of Spot billing system in TA Koil, Ramanathapuram, Kirumampakkam Kariamanikkam and Thavalakuppam.

- Computerization of sub-urban collection canters.

- Finalization of Annual maintenance contract for computer systems and UPS units.

- Provision of communication facilities for Inter-Connection of regions and offices through computers.

- Introduction of E-Governance as per Government of India guidelines.

- Provision of ISDN & Leased Line connection for interconnection of Sub- divisional offices of Division I, IV & IX with main computer centre.

- Development of Internet web pages for the Department.

- Imparting training on “Office Automation” to the Officers and staff of this Department.

- Procurement of tubular batteries for UPS units.

- Development of Intra Departmental Intranet pages within the Department.

- Payment of Consultancy charges for carrying out various reforms process as per Electricity Act 2003.

- Establishment of Call Centre for attending Fuse off call complaints round the clock.

- Procurement of Vehicles.

- Creation of posts.

7.	Remarks	:	Continuing Scheme

|  | Scheme No. 11 |
| --- | --- |
| Sector : POWER | Implementing Department : ELECTRICITY |

1.	Name of the Scheme	:	Providing communication network for Electricity

Department, Pondicherry.

2.	Objective of the Scheme	:

To establish effective communication network among various sub-stations and O&M sections for minimizing power interruption period.

(Rs. in lakh)

3.	Tenth Plan 2002-07

(a)	2002-05 (Actual Expenditure) 	:	15.50

(b)  	2005-06 (Actual Expenditure)	:	5.76

(c)  	2006-07 (Approved Outlay)	:	5.70

(d)  	2006-07 (Revised Outlay)	:	5.90

(e)	Actual Physical Achievement (2002-05)	:

| Sl.No. | Item | Units | Achievement |
| --- | --- | --- | --- |
| 1. | Procurement of fixed VHF sets | Nos | 10 |
| 1. | Procurement of Ni-Cd Hand set batteries | Nos | 49 |
| 2. | Procurement of RF cable | Nos | 2 |
| 3. | Procurement of Ground plan antenna | Nos | 5 |
| 4. | Procurement of spare batteries for Handset | Nos | 7 |
| 5. | Procurement of battery charger | Nos | 5 |
| 6. | Procurement of Motorola Hand set | Nos. | 20 |
| 7. | Procurement of Repeater Station | No | 1 |
| 7. | Payment made for Royalty and license fees |  |  |
| 8. | Payment made for servicing of VHF sets |  |  |

(f)	Actual Physical Achievement (2005-06)	:

| Sl.No. | Item | Units | Achievement |
| --- | --- | --- | --- |
| 1. | Procurement of VHF base stations | Nos | 20 |
| 2. | Procurement of VHF Hand sets | Nos | 28 |
| 3. | Procurement of VHF repeater station and accessories | No |  |

(g)	Anticipated Physical Achievement (2006-07)	:

| Sl.No. | Item | Units | Anticipated Achievement |
| --- | --- | --- | --- |
| 1. | Procurement of VHF base stations | Nos | 11 |
| 2. | Procurement of VHF hand sets | Nos | 5 |
| 3. | Procurement of Repeater station and accessories | No | 1 |
| 4. | Payment of Royalty and License fees |  |  |

(Rs. in lakh)

4. 	Proposed Outlay for the Eleventh Plan (2007-12)	:	25.00

Proposed Outlay for the Annual Plan (2007-08)	:	5.00

5.	Programme envisaged for the Eleventh Plan (2007-12)	:

| Sl.No. | Item | Units | Proposed Target |
| --- | --- | --- | --- |
| 1. | Procurement of VHF base stations | Nos | 22 |
| 2. | Procurement of Ground plan antenna | Nos |  |
| 3. | Procurement of Motorola VHF synthesized transreceiver with alpha numeric keypad and audio accessories | Nos |  |
| 4. | Procurement of single unit rapid rate charger | Nos |  |
| 5. | Procurement of Metal Hydride Battery | No |  |
| 6. | Procurement of VHF repeater station and accessories | No |  |
| 7. | Procurement of RF Cable with connectors | Nos. |  |
| 8. | Procurement of Radio Trunking Repeater | Nos. | 3 |
| 9. | Procurement of Hand sets | Nos. | 5 |
| 10. | Procurement of Base Battery | Nos. | 20 |
| 11. | Procurement of Hand set Battery | Nos. | 20 |
| 12. | Procurement of VHF set accessories such as Power supply, Antenna, Cable, Pig tail, etc. |  |  |
| 13. | Payment of Royalty and License fees |  |  |

6.	Programme envisaged for the Annual Plan (2007-08)	:

| Sl.No. | Item | Units | Proposed Target |
| --- | --- | --- | --- |
| 1. | Procurement of VHF base stations | Nos | 30 |
| 2. | Procurement of Ground plan antenna | Nos |  |
| 3. | Procurement of Motorola VHF synthesized transreceiver with alpha numeric keypad and audio accessories | Nos |  |
| 4. | Procurement of single unit rapid rate charger | Nos |  |
| 5. | Procurement of Metal Hydride Battery | No |  |
| 6. | Procurement of VHF repeater station and accessories | No | 2 |
| 7. | Procurement of RF Cable with connectors | Nos. |  |
| 8. | Procurement of VHF sets | Nos. | 5 |
| 9. | Payment of Royalty and License fees |  |  |

7.	Remarks	:	Continuing Scheme

|  | Scheme No. 12 |
| --- | --- |
| Sector : POWER | Implementing Department : ELECTRICITY |

1.	Name of the Scheme	:	Establishment of Computer based system

monitoring centre in Pondicherry.

2.	Objective of the Scheme	:

To have control of the 110 KV Sub-stations for data acquisition and Tele-metering and Tele-operation.

(Rs. in lakh)

3.	Tenth Plan 2002-07

(a)	2002-05 (Actual Expenditure) 	:	726.79

(b)  	2005-06 (Actual Expenditure)	:	261.98

(c)  	2006-07 (Approved Outlay)	:	471.00

(d)  	2006-07 (Revised Outlay)	:	535.00

(e)	Actual Physical Achievement (2002-05)	:

Payment of  ULDC charges,  Insurance charges,  SCADA  and MW, AMC  charges to Power  Grid Corporation Of  India Limited  (PGCIL)

(f)	Actual Physical Achievement (2005-06)	:

Payment of ULDC charges including the 30% balance charges for the period from July ’02, besides payment of AMC for SCADA, MW, A/C etc.,

(g)	Anticipated Physical Achievement (2006-07)	:

Payment of ULDC charges, SCADA, MW, A/C and power supply equipments AMC charges.

4. 	Proposed Outlay for the Eleventh Plan (2007-12)	:	2800.00

Proposed Outlay for the Annual Plan (2007-08)	:	528.00

5.	Programme envisaged for the Eleventh Plan (2007-12)	:

Payment of ULDC charges, SCADA, MW, A/C and power supply equipments AMC charges, for the maintenance of System Control equipments and Communication network towards monitoring of Power transmission system data.

6.	Programme envisaged for the Annual Plan (2007-08)	:

Payment of ULDC charges, SCADA, MW, A/C and power supply equipments AMC charges, for the maintenance of System Control equipments and Communication network towards monitoring of Power transmission system data. Providing RTU and Data acquisition system from the proposed 230 and 110 KV Sub-stations. Establishment of Mobile Communication amongst the Officers of this Department under GSM/ CDMA connectivity for maintaining reliable supply.

7.	Remarks	:	Continuing Scheme

|  | Scheme No. 13 |
| --- | --- |
| Sector : POWER | Implementing Department : ELECTRICITY |

1.	Name of the Scheme	:	Research and Development, setting up of

standards lab.

2.	Objective of the Scheme	:

- To set up a standards lab to test the quality of the electrical items purchased by the department and also that of consumers to ascertain the quality.

- To modernize the existing Meter and Relay Testing lab by providing with scientific instruments based on the latest technology.

(Rs. in lakh)

3.	Tenth Plan 2002-07

(a)	2002-05 (Actual Expenditure) 	:	180.60

(b)  	2005-06 (Actual Expenditure)	:	54.78

(c)  	2006-07 (Approved Outlay)	:	80.00

(d)  	2006-07 (Revised Outlay)	:	82.00

(e)	Actual Physical Achievement (2002-05)	:

- Calibration of the Trivector Meters in all the EHT/HT services

- Enhanced the rolling stock Electro Mechanical and Static type energy meters Static Trivector Meters.

- Procurement of scientific instruments for testing and calibration of electro mechanical type energy meters and static type energy meters.

- Static trivector meters were provided in 105 Nos of LT industrial services and 60 Nos of HT services.

- Procurement of portable static calibrating source to the existing Standard meter (Static) SM 3050.

- Procurement of Distance Protection relay test kit, Battery ground fault tracer, Laptop computer, Three phase time interval meter, 5 KV Step up Transformer, etc.

- Procurement of single phase test benches and semi automatic test bench with personal computer.

- Purchase of tamper proof seals, insulation sleeves, red tape insulation, etc.

- Purchase of CMRI.

- Testing of scientific instruments at GES lab at Chennai.

- Calibration of trivector meters at all the EHT/HT services.

- Building Programme works.

(f)	Actual Physical Achievement (2005-06)	:

- Testing of scientific instruments at CPRI, Bangalore.

- Enhancement of Rolling Stock Trivector / Energy meters.

- Procurement of TWR meter for testing Switch gears.

- Procurement of Accucheck and DMRI for testing and calibration of trivector and energy meters.

- Testing and Calibration of trivector meters in HT industrial services.

- Building Programme works.

(g)	Anticipated Physical Achievement (2006-07)	:

- Testing and Calibration of Trivector meters in HT Industrial services.

- Enhancement of Rolling Stock Trivector meters /Energy Meters.

- Procurement of scientific instruments for testing and calibration of static type energy meters.

- Creation / Enhancement of Rolling stock static type Energy meters.

- Procurement of testing equipments for switch gear and Sub-Station maintenance.

- Replacement of Electro mechanical meters with Static meters in LT services.

- Procurement of Vehicles.

- Providing of telephone facilities.

- Procurement of Tools & Plant items.

- Building Programme works.

- Creation of Posts.

(Rs. in lakh)

4. 	Proposed Outlay for the Eleventh Plan (2007-12)	:	325.00

Proposed Outlay for the Annual Plan (2007-08)	:	89.00

5.	Programme envisaged for the Eleventh Plan (2007-12)	:

- Calibration of the Trivector meters at all the EHT/HT services.

- Procurement of Circuit breaker operational analyzer.

- Procurement of scientific instruments for testing and calibration of static type energy meters.

- Enhancement of Rolling Stock Trivector meters in proportion to the increasing number of services.

- Procurement of testing equipments for switch gear and Sub-Station maintenance.

- Testing of scientific instruments at GES lab at Chennai.

- Procurement of semi automatic test benches and modernisation of laboratory.

- Procurement of remote access facility for downloading data’s from the meters installed in the major power consuming Industries /Sub-Stations.

- Introduction of latest security sealing techniques for the safety and security of the metering arrangements in the LT industrial services.

- Testing and Calibration of Trivector meters in HT Industrial services.

- Provision of remote access facility for downloading data from the meters installed in major power consuming industries/Sub-Stations.

- Introduction of latest security sealing technique for safety and security of the metering arrangement at LT consumers also.

- Procurement of ZFB or similar distance relay testing kits.

- Establishment of Distributed Control System for the existing 110 KV DCS network of Puducherry.

- Procurement of Vehicles and T&P items

- Providing of telephone facilities.

- Building Programme works.

- Creation of Posts.

6.	Programme envisaged for the Annual Plan (2007-08)	:

- Calibration of the Trivector meters in HT services.

- Testing and Calibration of Trivector meters in HT Industrial services.

- Replacement of electromechanical meters with static meters in LT services.

- Procurement of scientific instruments for testing and calibration of static type energy meters.

- Enhancement of Rolling Stock Trivector / Energy meters.

- Procurement of testing equipments for switch gear and Sub-Station maintenance.

- Provision of remote access facility for downloading data from the meters installed in major power consuming industries/Sub-Stations.

- Introduction of latest security sealing technique for safety and security of the metering arrangement at LT consumers also.

- Procurement of Vehicles, tools and plant items

- Providing of telephone facilities.

- Building Programme works.

7.	Remarks	:	Continuing Scheme

|  | Scheme No. 14 |
| --- | --- |
| Sector : POWER | Implementing Department : ELECTRICITY |

1.	Name of the Scheme	:	Formation of Electrical Inspectorate and licensing

board/Regulatory Commission Liaison Cell, for Pondicherry.

2.	Objective of the Scheme	:

- Electrical Inspectorate for inspection of the electrical installation in the Union Territory of Pondicherry.

- Licensing board to issue different grades of supervisory permits and contractor licenses to all qualified persons/firms to enable them to undertake electrical installation/maintenance work in the Union Territory of Pondicherry.

(Rs. in lakh)

3.	Tenth Plan 2002-07

(a)	2002-05 (Actual Expenditure) 	:	0.29

(b)  	2005-06 (Actual Expenditure)	:	0.10

(c)  	2006-07 (Approved Outlay)	:	0.10

(d)  	2006-07 (Revised Outlay)	:	0.10

(e)	Actual Physical Achievement (2002-05)	:

Procured Stationery items for Licensing Board.

(f)	Actual Physical Achievement (2005-06)	:

Procured Stationery items for Licensing Board.

(g)	Anticipated Physical Achievement (2006-07)	:

Procurement of stationary and computer consumables for Licensing Board.

4. 	Proposed Outlay for the Eleventh Plan (2007-12)	:	1.00

Proposed Outlay for the Annual Plan (2007-08)	:	0.20

5.	Programme envisaged for the Eleventh Plan (2007-12)	:

- Procurement of stationary and computer consumables for Licensing Board.

- Creation of Posts

6.	Programme envisaged for the Annual Plan (2007-08)	:

- Procurement of stationary and computer consumables for Licensing Board.

- Creation of Posts

7.	Remarks	:	Continuing Scheme

|  | Scheme No. 15 |
| --- | --- |
| Sector : POWER | Implementing Department : ELECTRICITY |

1.	Name of the Scheme	:	Rural Electrification (PMGY) / (BNP)

2.	Objective of the Scheme	:

To electrify the villages and Harijan beasties.  To strengthen the existing LT distribution system by enhancing the existing transformers capacities and strengthening of the LT lines in rural areas.

(Rs. in lakh)

3.	Tenth Plan 2002-07

(a)	2002-05 (Actual Expenditure) 	:	160.18

(b)  	2005-06 (Actual Expenditure)	:	54.00

(c)  	2006-07 (Approved Outlay)	:	54.00

(d)  	2006-07 (Revised Outlay)	:	54.00

(e)	Actual Physical Achievement (2002-05)	:

| Sl.No | Item | Units | Achievement |
| --- | --- | --- | --- |
| 1. | Transformers energised | Nos | 15 |
| 2. | Transformer enhanced | Nos | 45 |
| 3. | HT lines | Kms | 3.639 |
| 4. | LT lines | Kms | 5.177 |
| 5. | Strengthening of LT lines | Kms. | 0.335 |
| 6. | LT UG cable laid | Kms | 3.197 |

(f)	Actual Physical Achievement (2005-06)	:

| Sl.No | Item | Units | Achievement |
| --- | --- | --- | --- |
| 1. | Energisation of Transformers | Nos | 15 |
| 2. | Enhancement of Transformers | Nos. | 17 |
| 3. | HT Lines | Kms. | 1.442 |
| 4. | LT lines | Kms | 2.346 |
| 5. | Strengthening of LT lines | Kms. | 7.105 |
| 6. | LY UG Cables laid | Kms | 0.080 |

(g)	Anticipated Physical Achievement (2006-07)	:

| Sl.No | Item | Units | Achievement |
| --- | --- | --- | --- |
| 1. | Energisation of Transformers | Nos | 7 |
| 2. | Enhancement of Transformers | Nos. | 12 |
| 3. | HT Lines | Kms. | 1.500 |
| 4. | LT lines | Kms | 2.500 |
| 5. | Strengthening of LT lines | Kms. | 12.000 |

(Rs. in lakh)

4. 	Proposed Outlay for the Eleventh Plan (2007-12)	:	275.00

Proposed Outlay for the Annual Plan (2007-08)	:	55.00

5.	Programme envisaged for the Eleventh Plan (2007-12)	:

| Sl.No | Item | Units | Achievement |
| --- | --- | --- | --- |
| 1. | Energisation of Transformers | Nos | 50 |
| 2. | Enhancement of Transformers | Nos. | 100 |
| 3. | HT Lines | Kms. | 7.500 |
| 4. | LT lines | Kms | 15.000 |
| 5. | Strengthening of LT lines | Kms. | 25.000 |

6.	Programme envisaged for the Annual Plan (2007-08)	:

| Sl.No | Item | Units | Achievement |
| --- | --- | --- | --- |
| 1. | Energisation of Transformers | Nos | 5 |
| 2. | Enhancement of Transformers | Nos. | 20 |
| 3. | HT Lines | Kms. | 1.500 |
| 4. | LT lines | Kms | 3.000 |
| 5. | Strengthening of LT lines | Kms. | 5.000 |

7.	Remarks	:	Continuing Scheme

|  | Scheme No. 16 |
| --- | --- |
| Sector : POWER | Implementing Department : ELECTRICITY |

1.	Name of the Scheme	:	Human Resources and Development

2.	Objective of the Scheme	:

The objective of the scheme is to upgrade the knowledge of the officers/staff in Technical/other important sectors like reforms through various means.

(Rs. in lakh)

3.	Tenth Plan 2002-07

(a)	2002-05 (Actual Expenditure) 	:	17.84

(b)  	2005-06 (Actual Expenditure)	:	4.91

(c)  	2006-07 (Approved Outlay)	:	6.00

(d)  	2006-07 (Revised Outlay)	:	4.00

(e)	Actual Physical Achievement (2002-05)	:

| Sl.No | Item | Units | Achievement |
| --- | --- | --- | --- |
| 1. | Celebrated Energy Conservation Week |  |  |
| 2. | Internal training of Engineers | Nos. | 209 |
| 3. | Internal training of Line Staff | Nos. | 155 |
| 4. | External training of Engineers | Nos. | 27 |
| 5. | External training of Line staff | Nos. | 17 |

(f)	Actual Physical Achievement (2005-06)	:

| Sl.No | Item | Units | Achievement |
| --- | --- | --- | --- |
| 1. | Celebrated Energy conservation week |  |  |
| 2. | Internal Training of Officers | Nos | 50 |
| 3. | Internal Training of staffs | Nos | 51 |
| 4. | External Training of Officers | Nos | 16 |

(g)	Anticipated Physical Achievement (2006-07)	:

| Sl.No | Item | Units | Anticipated Achievement |
| --- | --- | --- | --- |
| 1. | Celebration of Energy Conservation week. |  |  |
| 2. | Internal training of Engineers. | Nos | 30 |
| 3. | Internal training of Line Staff. | Nos | 40 |
| 4. | External training of Engineers. | Nos | 10 |
| 5. | External training of Line Staff. | Nos | 5 |
| 6. | Purchase of books for technical Library. |  |  |
| 7. | Setting up of Video Library at TTC. |  |  |
| 8. | Displaying materials. |  |  |
| 9. | Provision of Air-Conditioner in the Demonstration room. |  |  |
| 10. | Purchase of computer peripherals. |  |  |
| 11. | Purchase of Xerox Machine |  |  |

(Rs. in lakh)

4. 	Proposed Outlay for the Eleventh Plan (2007-12)	:	30.00

Proposed Outlay for the Annual Plan (2007-08)	:	3.80

5.	Programme envisaged for the Eleventh Plan (2007-12)	:

| Sl.No | Item | Units | Proposed Target |
| --- | --- | --- | --- |
| 1. | Celebration of Energy Conservation week. |  |  |
| 2. | Internal training of Engineers. | Nos | 150 |
| 3. | Internal training of Line Staff. | Nos | 200 |
| 4. | External training of Engineers. | Nos | 50 |
| 5. | External training of Line Staff. | Nos | 25 |
| 6. | Purchase of books for technical Library. |  |  |
| 7. | Purchase of Scientific Equipments |  |  |
| 8. | Purchase of computer peripherals. |  |  |
| 9. | Purchase of Xerox Machines |  |  |
| 10. | Procurement of Vehicles |  |  |
| 11. | Creation of Posts |  |  |

6.	Programme envisaged for the Annual Plan (2007-08)	:

| Sl.No | Item | Units | Proposed Target |
| --- | --- | --- | --- |
| 1. | Celebration of Energy Conservation week. |  |  |
| 2. | Internal training of Engineers. | Nos | 30 |
| 3. | Internal training of Line Staff. | Nos | 40 |
| 4. | External training of Engineers. | Nos | 10 |
| 5. | External training of Line Staff. | Nos | 5 |
| 6. | Purchase of books for technical Library. |  |  |
| 7. | Purchase of Scientific Equipments |  |  |
| 8. | Purchase of computer peripherals. |  |  |
| 9. | Purchase of Xerox Machine |  |  |
| 10. | Creation of Posts |  |  |

7.	Remarks	:	Continuing Scheme

|  | Scheme No. 17 |
| --- | --- |
| Sector : POWER | Implementing Department : ELECTRICITY |

1.	Name of the Scheme	:	Providing meters for all categories of consumers

under 100% metering Programme.

2.	Objective of the Scheme	:

The objective of the scheme is to provide meters in the distribution system upto 11 KV feeders and for all categories of consumers.

(Rs. in lakh)

3.	Tenth Plan 2002-07

(a)	2002-05 (Actual Expenditure) 	:	98.96

(b)  	2005-06 (Actual Expenditure)	:	21.99

(c)  	2006-07 (Approved Outlay)	:	15.00

(d)  	2006-07 (Revised Outlay)	:	15.00

(e)	Actual Physical Achievement (2002-05)	:

- Electro-Mechanical meters have been converted into Electro Static meters in 97 HT Industrial services and 186 LT Industrial services.

- Providing meters in all the feeders emanating from all the EHV Sub-Stations from 230 KV upto 11 KV level.

- Energy meters have been provided in four Nos. of Distribution transformers.

- Insulation sleeves have been provided in HT services.

(f)	Actual Physical Achievement (2005-06)	:

- Electro-Mechanical meters have been converted into Electro Static meters in 60 HT Industrial services and 90 LT Industrial services.

- Rolling stock meters had been enhanced.

(g)	Anticipated Physical Achievement (2006-07)	:

- Provision of check meters in HT Industrial services.

- Conversion of Electro- Mechanical meters into static meters in the Industrial services.

- Procurement of vehicles.

- Creation of Posts.

(Rs. in lakh)

4. 	Proposed Outlay for the Eleventh Plan (2007-12)	:	894.00

Proposed Outlay for the Annual Plan (2007-08)	:	76.00

5.	Programme envisaged for the Eleventh Plan (2007-12)	:

- Provision of electronic type meters in distribution transformers, Agricultural services, OHOB services and Street lights.

- Procurement of Scientific instruments.

- Conversion of electromechanical meters into CT operated Static meters in the LT industrial services.

- Conversion of Electro- Mechanical meters into static meters in the Industrial Services.

- Provision of check meters in the HT Industrial services.

- Procurement of vehicles.

- Providing of Telephone facilities

- Creation of Posts.

6.	Programme envisaged for the Annual Plan (2007-08)	:

- Provision of electronic type meters in distribution transformers, Agricultural services, OHOB services and Street lights.

- Conversion of Electro-Mechanical meters into static meters in the Industrial Services.

- Provision of check meters in the HT Industrial services.

- Procurement of Scientific instruments, vehicles

- Conversion of electromechanical meters into CT operated Static meters in the LT industrial services.

- Providing of Telephone facilities.

7.	Remarks	:	Continuing Scheme

|  | Scheme No. 18 |
| --- | --- |
| Sector : POWER | Implementing Department : ELECTRICITY |

1.	Name of the Scheme	:	Establishment of Third 230/110 KV Auto Sub-

station with 2 nos. of Auto Transformers at Thondamanatham.

2.	Objective of the Scheme	:

To meet the growing Power demand of Pondicherry region.

(Rs. in lakh)

3.	Tenth Plan 2002-07

(a)	2002-05 (Actual Expenditure) 	:	Nil

(b)  	2005-06 (Actual Expenditure)	:	NIl

(c)  	2006-07 (Approved Outlay)	:	500.00

(d)  	2006-07 (Revised Outlay)	:	500.00

(e)	Actual Physical Achievement (2002-05)	:	Nil

(f)	Actual Physical Achievement (2005-06)	:	Nil

(g)	Anticipated Physical Achievement (2006-07)	:

The work has been entrusted to M/S Power Grid Corporation of India Limited. It is proposed to deposit 10% and 20% of the estimated cost of the work in two installments.

4. 	Proposed Outlay for the Eleventh Plan (2007-12)	:	3102.00

Proposed Outlay for the Annual Plan (2007-08)	:	1371.00

5.	Programme envisaged for the Eleventh Plan (2007-12)	:

- Commissioning of the 230/110 KV Auto Sub-Station at Thondamanatham by December 2008.

- Procurement of Vehicles.

- Procurement of Tools and Plants items.

- Creation of Posts.

6.	Programme envisaged for the Annual Plan (2007-08)	:

- Construction of 230/110 KV Sub-Station at Thondamanatham.

- Procurement of Vehicles.

- Procurement of Tools and Plants items.

- Creation of Posts.

7.	Remarks	:	Continuing Scheme

|  | Scheme No. 19 |
| --- | --- |
| Sector : POWER | Implementing Department : ELECTRICITY |

1.	Name of the Scheme	:	Erection of 230 KV lines from Villianur 230 KV Sub-

station to the proposed 230 KV Sub-station.

2.	Objective of the Scheme	:

For inter-connecting the existing Villianur 230/110 KV Sub-station with the proposed Third 230/110 KV Sub-station to meet the growing Power demand of Pondicherry region.

(Rs. in lakh)

3.	Tenth Plan 2002-07

(a)	2002-05 (Actual Expenditure) 	:	Nil

(b)  	2005-06 (Actual Expenditure)	:	Nil

(c)  	2006-07 (Approved Outlay)	:	0.10

(d)  	2006-07 (Revised Outlay)	:	54.00

(e)	Actual Physical Achievement (2002-05)	:	Nil

(f)	Actual Physical Achievement (2005-06)	:

Site acquired through transfer of Government lands.

(g)	Anticipated Physical Achievement (2006-07)	:

Initial survey under progress. Commencement of preparatory works like NIT, evaluation of tender documents, finalization of bids etc.

4. 	Proposed Outlay for the Eleventh Plan (2007-12)	:	1688.00

Proposed Outlay for the Annual Plan (2007-08)	:	1688.00

5.	Programme envisaged for the Eleventh Plan (2007-12)	:

- Erection of 230 KV lines from the 400 KV Ramanathapuram Sub-Station to the proposed 230 KV Sub-Station

- Procurement of Vehicles.

- Procurement of Tools and Plants items.

- Creation of posts.

6.	Programme envisaged for the Annual Plan (2007-08)	:

- Erection of 230 KV lines from the 400 KV Ramanathapuram Sub-Station to the    proposed 230 KV Sub-Station.

- Procurement of Vehicles.

- Procurement of Tools and Plants items.

- Creation of posts.

7.	Remarks	:	Continuing Scheme

|  | Scheme No. 20 |
| --- | --- |
| Sector : POWER | Implementing Department : ELECTRICITY |

1.	Name of the Scheme	:	Creation of Infrastructural facilities in Tsunami

affected areas.

2.	Objective of the Scheme	:

Providing of electrical distribution network in the Tsunami affected areas in the coastal belt of Pondy and Karaikal Regions.

(Rs. in lakh)

3.	Tenth Plan 2002-07

(a)	2002-05 (Actual Expenditure) 	:	199.00

(b)  	2005-06 (Actual Expenditure)	:	199.99

(c)  	2006-07 (Approved Outlay)	:	200.00

(d)  	2006-07 (Revised Outlay)	:	200.00

(e)	Actual Physical Achievement (2002-05)	:	Nil

(f)	Actual Physical Achievement (2005-06)	:

| Sl.No. | Item | Units | Achievement |
| --- | --- | --- | --- |
| 1. | Enhancement of Transformers | No. | 1 |
| 2. | LT cable laid | Kms. | 5.495 |
| 3. | Conversion of OH service into UG cable system | Nos. | 100 |
| 4. | Conversion of OH Street lights into UG cable system | Nos. | 15 |
| 5. | Erection of Pillar Box | Nos. | 4 |

(g)	Anticipated Physical Achievement (2006-07)	:

| Sl.No. | Item | Units | Anticipated Achievement |
| --- | --- | --- | --- |
| 1. | Transformers to be energized | Nos | 3 |
| 2. | Transformers to be enhanced | Nos | 5 |
| 3. | HT Line to be laid | Kms | 1.000 |
| 4. | LT Line to be laid | Kms | 1.000 |
| 5. | LT Line to be Strengthened | Kms | 2.000 |
| 6. | New Services to be effected | Nos | 250 |
| 7. | New Street Lights to be effected | Nos | 130 |
| 8. | Street Lights to be Converted | Nos | 25 |
| 9. | Pillar Box to be erected | Nos | 4 |
| 10. | LT UG Cable to be laid | Kms | 18.000 |
| 11. | Conversion of OH Lines into UG cable system | Kms | 4.500 |
| 12. | Conversion of OH service into UG cable system | Nos. | 750 |
| 13. | Conversion of OH Street lights into UG cable system | Nos. | 75 |
| 14. | Creation of Posts |  |  |

(Rs. in lakh)

4. 	Proposed Outlay for the Eleventh Plan (2007-12)	:	300.00

Proposed Outlay for the Annual Plan (2007-08)	:	150.00

5.	Programme envisaged for the Eleventh Plan (2007-12)	:

| Sl.No. | Item | Units | Proposed Target |
| --- | --- | --- | --- |
| 1. | Transformers to be energized | Nos | 5 |
| 2. | Transformers to be enhanced | Nos | 3 |
| 3. | HT Line to be laid | Kms | 2.000 |
| 4. | LT Line to be laid | Kms | 5.000 |
| 5. | LT Line to be Strengthened | Kms | 5.000 |
| 6. | New Services to be effected | Nos | 500 |
| 7. | New Street Lights to be effected | Nos | 100 |
| 8. | Street Lights to be Converted | Nos | 100 |
| 9. | Pillar Box to be erected | Nos | 4 |
| 10. | LT UG Cable to be laid | Kms | 14.000 |
| 11. | Conversion of OH Lines into UG cable system | Kms | 4.500 |
| 12. | Conversion of OH service into UG cable system | Nos. | 467 |
| 13. | Conversion of OH Street lights into UG cable system | Nos. | 43 |
| 14. | Procurement of Tools & Plants items, vehicles |  |  |
| 15. | Creation of Posts |  |  |

6.	Programme envisaged for the Annual Plan (2007-08)	:

| Sl.No. | Item | Units | Proposed Target |
| --- | --- | --- | --- |
| 1. | Transformers to be energized | Nos | 3 |
| 2. | Transformers to be enhanced | Nos |  |
| 3. | HT Line to be laid | Kms | 0.500 |
| 4. | LT Line to be laid | Kms | 2.000 |
| 5. | LT Line to be Strengthened | Kms | 2.000 |
| 6. | New Services to be effected | Nos | 300 |
| 7. | New Street Lights to be effected | Nos | 50 |
| 8. | Street Lights to be Converted | Nos | 50 |
| 9. | Pillar Box to be erected | Nos | 4 |
| 10. | LT UG Cable to be laid | Kms | 11.000 |
| 11. | Conversion of OH Lines into UG cable system | Kms | 4.500 |
| 12. | Conversion of OH service into UG cable system | Nos. | 467 |
| 13. | Conversion of OH Street lights into UG cable system | Nos. | 43 |
| 14. | Procurement of Tools & Plants items, vehicles |  |  |
| 15. | Creation of Posts |  |  |

7.	Remarks	:	Continuing Scheme

|  | Scheme No. 21 |
| --- | --- |
| Sector : POWER | Implementing Department : ELECTRICITY |

1.	Name of the Scheme	:	Establishment of Gas Insulated Sub Station

Pondicherry.

2.	Objective of the Scheme	:

To cater the growing Power demand of the Pondicherry Town areas and to stabilize the HT / LT distribution network.

(Rs. in lakh)

3.	Tenth Plan 2002-07

(a)	2002-05 (Actual Expenditure) 	:	NIl

(b)  	2005-06 (Actual Expenditure)	:	0.10

(c)  	2006-07 (Approved Outlay)	:	NIl

(d)  	2006-07 (Revised Outlay)	:	NIl

(e)	Actual Physical Achievement (2002-05)	:	NIl

(f)	Actual Physical Achievement (2005-06)	:	NIl

(g)	Anticipated Physical Achievement (2006-07)	:

- Establishment of Gas Insulated Sub Station at Pondicherry with associated 110 KV UG cables.

(Rs. in lakh)

4. 	Proposed Outlay for the Eleventh Plan (2007-12)	:	Nil

Proposed Outlay for the Annual Plan (2007-08)	:	Nil

5.	Programme envisaged for the Eleventh Plan (2007-12)	:	Nil

6.	Programme envisaged for the Annual Plan (2007-08)	:	Nil

7.	Remarks	:	Continuing Scheme

To be deferred due to huge plan expenditure and non availability of indigenous equipment in the Country.

|  | Scheme No. 22 |
| --- | --- |
| Sector : POWER | Implementing Department : ELECTRICITY |

1.	Name of the Scheme	:	Modernisation and augmentation of the existing

Ring Main System in urban areas of Puducherry.

2.	Objective of the Scheme	:

To provide improved power distribution network of high reliability with least Transmission and Distribution losses in the existing RMS system by augmenting and using modern methods.

(Rs. in lakh)

3.	Tenth Plan 2002-07

(a)	2002-05 (Actual Expenditure) 	:	Nil

(b)  	2005-06 (Actual Expenditure)	:	Nil

(c)  	2006-07 (Approved Outlay)	:	Nil

(d)  	2006-07 (Revised Outlay)	:	Nil

(e)	Actual Physical Achievement (2002-05)	:	Nil

(f)	Actual Physical Achievement (2005-06)	:	Nil

(g)	Anticipated Physical Achievement (2006-07)	:	Nil

(Rs. in lakh)

4. 	Proposed Outlay for the Eleventh Plan (2007-12)	:	2400.00

Proposed Outlay for the Annual Plan (2007-08)	:	371.00

5.	Programme envisaged for the Eleventh Plan (2007-12)	:

| Sl.No | Item | Units | Proposed Target |
| --- | --- | --- | --- |
| 1. | Erection of additional transformers | Nos. | 15 |
| 2. | Enhancement of transformers | Nos. | 22 |
| 3. | Laying of HT cables | Kms. | 13.000 |
| 4. | Erection of SF6 switch gear | Nos. | 46 |
| 5. | Erection of Compact Sub-Station | Nos. | 15 |
| 6. | Procurement of Tools & Plants Items |  |  |
| 7. | Creation of Posts |  |  |
| 8. | Procurement of Vehicles |  |  |

6.	Programme envisaged for the Annual Plan (2007-08)	:

| Sl.No | Item | Units | Proposed Target |
| --- | --- | --- | --- |
| 1. | Laying of HT cables | Kms. | 3.000 |
| 2. | Erection of SF6 switch gear | Nos. | 10 |
| 3. | Erection of Compact Sub-Station | Nos. | 3 |
| 4. | Procurement of Tools & Plants Items |  |  |
| 5. | Creation of Posts |  |  |
| 6. | Procurement of Vehicles |  |  |

7.	Remarks	:	New Scheme

|  | Scheme No. 23 |
| --- | --- |
| Sector : POWER | Implementing Department : ELECTRICITY |

1.	Name of the Scheme	:	Establishment of 230/110 KV Auto Sub-station with

2 nos. of Auto Transformers at Polagam, Karaikal.

2.	Objective of the Scheme	:

To meet the growing Power demand of Karaikal region.

(Rs. in lakh)

3.	Tenth Plan 2002-07

(a)	2002-05 (Actual Expenditure) 	:	Nil

(b)  	2005-06 (Actual Expenditure)	:	Nil

(c)  	2006-07 (Approved Outlay)	:	Nil

(d)  	2006-07 (Revised Outlay)	:	Nil

(e)	Actual Physical Achievement (2002-05)	:	Nil

(f)	Actual Physical Achievement (2005-06)	:	Nil

(g)	Anticipated Physical Achievement (2006-07)	:	Nil

4. 	Proposed Outlay for the Eleventh Plan (2007-12)	:	3710.00

Proposed Outlay for the Annual Plan (2007-08)	: 	Nil

5.	Programme envisaged for the Eleventh Plan (2007-12)	:

Erection of 230 KV line to the proposed Sub-Station at Polagam.

6.	Programme envisaged for the Annual Plan (2007-08)	:

Survey of transmission lines programmed. Design and Specifications are proposed to be prepared.

7.	Remarks	:	New Scheme

|  | Scheme No. 24 |
| --- | --- |
| Sector : POWER | Implementing Department : ELECTRICITY |

1.	Name of the Scheme	:	Erection of 230 KV lines to the proposed Sub-

station at Polagam, Karaikal.

2.	Objective of the Scheme	:

To stabilize the supply conditions, to meet the growth of loads, to erect EHT Sub-Stations at load centres and to reduce the Transmission line losses in Karaikal region, in the UT of Puducherry.

(Rs. in lakh)

3.	Tenth Plan 2002-07

(a)	2002-05 (Actual Expenditure) 	:	Nil

(b)  	2005-06 (Actual Expenditure)	:	Nil

(c)  	2006-07 (Approved Outlay)	:	Nil

(d)  	2006-07 (Revised Outlay)	:	Nil

(e)	Actual Physical Achievement (2002-05)	:	Nil

(f)	Actual Physical Achievement (2005-06)	:	Nil

(g)	Anticipated Physical Achievement (2006-07)	: 	Nil

(Rs. in lakh)

4. 	Proposed Outlay for the Eleventh Plan (2007-12)	:	4000.00

Proposed Outlay for the Annual Plan (2007-08)	:	Nil

5.	Programme envisaged for the Eleventh Plan (2007-12)	:

Erection of 230 KV line to the proposed Sub-Station at Polagam.

6.	Programme envisaged for the Annual Plan (2007-08)	:

Survey of transmission lines programmed. Design and Specifications are proposed to be prepared.

7.	Remarks	:	New Scheme

|  | Scheme No. 25 |
| --- | --- |
| Sector : POWER | Implementing Department : ELECTRICITY |

1.	Name of the Scheme	:	Establishment of 250 Mega Watt Gas Power

Plant at Yanam.

2.	Objective of the Scheme	:

To attain self sufficiency in meeting the requirement of power in the UT of Puducherry.

(Rs. in lakh)

3.	Tenth Plan 2002-07

(a)	2002-05 (Actual Expenditure) 	:	Nil

(b)  	2005-06 (Actual Expenditure)	:	Nil

(c)  	2006-07 (Approved Outlay)	:	Nil

(d)  	2006-07 (Revised Outlay)	:	Nil

(e)	Actual Physical Achievement (2002-05)	:	Nil

(f)	Actual Physical Achievement (2005-06)	:	Nil

(g)	Anticipated Physical Achievement (2006-07)	:	Nil

4. 	Proposed Outlay for the Eleventh Plan (2007-12)	:	7582.00

Proposed Outlay for the Annual Plan (2007-08)	:	Nil

5.	Programme envisaged for the Eleventh Plan (2007-12)	:

Establishment of Gas Power Plant at Yanam.

6.	Programme envisaged for the Annual Plan (2007-08)	:	Nil

7.	Remarks	:	New Scheme